**Official project name** : Hi Work application

**Project sponsor**: Ministry of Community Solidarity

**Project manager**: Ahmed Gamal

**Purpose of the project**: Make it easier to find jobs and help companies and people to find a qualified employee to work with or perform a specific service for them.

**Business case**

Hi Work app is designed to hire people and help businesses and people to find the right people to work, By offering and requesting, there are two sections. The first section is that the entities looking for workers applying for the offer display all the information about the job and wait for applications from applicants and then choose the right number of applicants and communicate within the application until they agree on everything. The second section is that there are entities looking for people to perform certain services and they offer the service to be completed and wait for orders to find the right person to communicate with the inside of the app until they agree on everything.

**Key deliverables**

Hi Work will work on both phone platforms whether it's Android or iPhone and browser.

**Project milestones**

• Finish the application and web page by 6/12/2023

• Application test, web page and bug repair by 6/1/2024

• Spread the app for use to all by 30/3/2024

• Access 500 users by 18/8/2024

• Access 1000 offers and 1000 requests by 13/12/2024

**Project resources**

* Staff : 2 android developers ,2 IOS developers , 2 web developer
* Hardware : 6 laptops , 1 server
* Software : Software licenses (Editors : phpstorm , ….)
* Bank account

**Budget**

* budget allocated for this project is 60000 L.E

**Constraints**

* this project must be delivered within the specified budget .
* This project must be delivered on 30/3/2024
* Any laptops or computers needed must be bought from dell company

**Assumptions**

* will get all resources required.
* All important stakeholders will come to the specified meetings.
* All team members continue to the end of the project

**High level risks**

* Inaccurate estimates
* Scope creep : uncontrolled changes and continuous growth of the scope.or scope is ill defined
* **Project team misunderstand requirements**
* Loss of key personnel
* Customer will not accept the software as delivered even though it meets all specifications
* Selected technology is a poor match to the problem or customer
* Project key success criteria not clearly defined to verify the successful completion of each project phase.
* Projects within the program often need the same resources at the same time
* Non-proliferation required for application
* Discovering gaps
* Hack the app and the risk to users' data
* Withdrawal of a team member
* The presence of scammers and fraudsters